## Slide 1: Feasibility Study
Teddy Mallers, Michael Lyman, Brooke McKinney

## Slide 2: Executive Summary of Business Problem
Garlic Press Online Ordering System

## Slide 3: The Problem and Solution
Competitor, Donny B’s, has a system for ordering their popcorn online and Garlic Press does not.
Garlic Press differentiates itself with its hometown feel
Garlic Press wants to add a convenient feature for its customers
Create an ordering button and page with the same feel as the rest of the web site.
Makes ordering convenient for customers with busy schedules
Notes: Garlic Press hometown feel is formed by connecting with customers and being integrated in the community

## Slide 4: Options for Customer Interface
Google Forms
Web Page

## Slide 5: Options for Garlic Press Interface
Receipt Output
Email Order
Integrated Database

## Slide 6: Proposed Solution
Customer gets taken to web page
Garlic Press receives an email

## Slide 7: Risk Assessment
Garlic Press Online Ordering System

## Slide 8: Mitigation and Contingency
Risk:
Loss of customers due to poor implementation
Mitigation:
Confirmation emails to be sent upon receival and order completion
Contingency:
Apology food, coupon, or discount
Risk:
Function isn’t used
Mitigation:
Proper advertisement and visibility
Contingency:
Better advertising or removal of function

## Slide 9: Criteria for Successful Outcome
Button and ordering page are easy to use and send email to Garlic Press correctly
Hopefully increase in sales is seen
Must keep hometown feel

## Slide 10: How to Judge Outcome
Presence of Orders
Comparison of sale average before and after

## Slide 11: Project Plan
Garlic Press Online Ordering System

## Slide 12: What needs to be Completed
Create ordering page for website and a clickable button that directs to this page
Create ordering system that compiles into a file that is sent to their order only email
Implement the ordering system and page into the website

## Slide 13: Timeline
Mid-Late Oct:
  Figure out how to implement these changes and maybe partner with the person created their webpage
Late Oct-Mid Nov:
  Begin development of design and backend componets
Late Nov-Early Dec
  Work with Garlic Press to implement system into website
Early December
  Give Final Report on End production

## Slide 14: Conclusion
Create a page within the already existing website that contains all of the standard flavors of popcorn with their different sizes that will then allow the customer to make an order.
The order will then be compiled into an email that is sent to The Garlic Press, who will then respond to the customer either over email, text message, or phone call to let the customer know that the order has been received and is ready to be picked up.